Project Charter

## 1. Project Name

Real Estate Property Management Management App Development Project

2. project background

Currently, property information, lease contracts, income and expenditure, repair history, contracts, invoices, etc. are managed in a distributed manner in Excel, email, cloud storage, etc.

As a result, the following challenges have arisen:

- It is difficult to grasp the profitability of each property in real time

- Complicated lease contract renewal and payment deadline management

- It takes time to search for repair history and documents

- Yield calculation and NOI analysis are done manually

- Difficulty in dealing with overseas real estate and hotel condo management

- Management information is becoming personal

To solve these problems, this project will develop a management application that can centralize real estate management information and visualize profitability and operation status on a property-by-property basis.

## 3. Project Objectives

The objectives of this project are as follows.

•	Streamline asset management and revenue management

## 4. Project Scope

The following are the targets of this project.

#### Basic features

- Property Management

- Purchase Information Management

- Lease Contract Management

- Monthly income and expenditure management

- Yield Calculation

- NOI Calculation

- Cash flow management

- Document storage and management

- Dashboard Views

- Repair History Management

- CSV Output

- Notification function

- User Permissions Management

#### Supported property types

- Sectional Condominiums (Domestic and Overseas)

- Single-Building Condominium (Domestic & Overseas)

- Detached house

- Stores

- Office

- Hotel Condominiums (Domestic & Overseas)

- Dormitory for company housing

#### Supported Devices

- PC Browser

## 5. Success Metrics (KPIs)

The following are the main KPIs for this project.

| KPI | Objectives |
| --- | --- |
| Property information registration rate | 100% |
| Monthly Income and Expenditure Update Rate | More than 95% |
| Automatic yield calculation accuracy | 100% |

## 6. project deliverables

### 6.1 System Deliverables

- Web Applications

- Admin screen

- Dashboard

- Report Output Function

- CSV input/output function

- Permission Management Function

### 6.2 Document Artifacts

- Definition of requirements

- Basic Design Document

- Screen design document

- DB Design Book

- API Design Document

- Test Specification

- Operating Manual

- Operation Manual

## 7. Intended User

| Users | Purpose of use |
| --- | --- |
| Management | Portfolio Earnings Review |
| Asset Manager | Investment Analysis |
| PM Representative | Day-to-day management of operations |

## 8. development policy

### 8.1 MVP Priority

In the initial version, it prioritizes minimal and highly practical features.

### 8.2 Scalability Emphasis

Consider the following feature additions in the future:

- Multi-currency

- AI Analytics

- API Integration

- Smartphone app

- Collaboration with external PM companies

### 8.3 UI/UX Emphasis

Emphasize a UI that can be used intuitively by property management personnel.

## 9. System Basic Policy

### 9.1 System Form

- Cloud-based web apps

### 9.2 Data Management

- Integrate data on a property-by-property basis

- Contracts, income and expenditure, repairs, and documents are linked and managed

### 9.3 Security

- SSO Authentication

- Operation Logging

- File Access Control

## 10. Expected Schedule

| Phase | Contents | Period |
| --- | --- | --- |
| Phase 1 | Revenue Management | 1 month |
| Phase 2 | Property Management | 1 month |

## 11. Assumptions

| Role | Contents |
| --- | --- |
| Project Owner | Direction and final decision |
| PM（Project Manager） | Overall management |
| Business Officer | Summary of requirements |
| UI/UX Designer | Screen design |
| Engineer | System Development |
| QA | Testing |
| Infrastructure | Cloud Environment Construction |

## 12. Expected Risks

| Risks | Contents | Countermeasures |
| --- | --- | --- |
| Bloated requirements | Functions don't stop adding | MVP Priority |
| Excel dependent | The site does not migrate | Enhanced CSV Capture |
| Input Load | Complicated data entry | UI Simplification |
| Privilege confusion | Anyone can edit | Permission Control |
| Lack of overseas support | Currency and tax differences | Future Expansion Design |
| Increased Document Management | Data bloat | Cloud storage optimization |

## 13. budget image

Phase 1 Revenue management 3 million yen

Phase 2 Property Management 3 million yen

## 14. Future Vision

This system is not just a real estate management tool, but aims to be the following in the future.

- Real Estate Investment Analysis Platform

- PM Business Standardization Platform

- Revenue Visualization System for Owners

- Overseas Real Estate Integrated Management System

- AI-based asset management platform

## s

The final goal of this project is

"Which properties generate how much profit, where are the risks, and what should be dealt with now?"

It is to build a real estate management platform that can be visualized in real time.

As a result,

- PM Quality Improvement

- Faster investment decisions

- Increased profitability

- Personal resolution

Realize.